## Slide 1
PPP Contract
Tirana, Albania
11 October 2018
Source: https://commons.wikimedia.org/wiki/File:Royal_Derby_Hospital_Facade.jpg

## Slide 2: Risk-reward relationship in PPP Projects by contract structure
High
Low
High
Private sector risk
Private sector reward
Service contract
Outsourcing
Partnering/alliancing
Concession with availability and demand risks
Concession with availability, demand and revenue collection risks
Privatisation without regulation
Low
Privatisation with regulation
Concession with availability risk

## Slide 3: Lessons learned – risk allocation and procurement
  Budgeted cost: GBP 50 million
  Actual cost: GBP 431 million
  Delay: 20 months
  PPP contract? No
Scottish Parliament
Source: https://commons.wikimedia.org/wiki/File:Scottish_Parliament_Debating_Chamber_2.jpg

## Slide 4: Successes - on time and on budget
  53 year concession
  Completed six weeks ahead of schedule
  Completed on-budget
  Approximately 50,000 vehicles a day in Q2 2017
M6 Toll, UK
Source:https://www.m6toll.co.uk/about-us/gallery/

## Slide 5: Successes - value for money saving
  New acute teaching hospital (The Royal London)
  Redevelopment of Barts as a cancer and caridac centre of excellence
  1,248 beds in total
  Capital expenditure EUR 1,230,000,000
  Value for money saving EUR 340,000,000
  Concession period 42 years
  Largest healthcare PPP project to date
Barts and the London NHS Trust
Source: https://commons.wikimedia.org/wiki/File:Royal_London_Hospital_New.jpg

## Slide 6: PPP Project Structure
Direct Agreements
Direct Agreements
Direct Agreement
Sponsors
Sponsor Support Agreement
100% ownership
Equity Contributions
Concession Agreement / PPP Contract
Lenders
Loan Agreement
Ownership
Construction Contract
Construction Contractor
Facilities Management Contractor
Subcontracts
Subcontracts
FM Contract
Subc. A
Subc. B
Subc. C
Subc. D
Subc. E
Subc. F
Project Company (Private Partner)
Governmental Authority

## Slide 7: Construction Risks
Risk | Authority | Project Co | Contractor
Design |  | X | X
Ground Risk |  | X | X
Antiquities |  | X | X
Insurable FM |  | X | X
Changes | X |  | 
Force Majeure | X | X | X
Cost Over-run |  | X | X
Change of Law | X (Discrim) | X | X
Delay |  | X | X
Latent Defects |  | X | X
Insurance |  | X | X

## Slide 8: Operational Risks
Risk | Authority | Project Co | Contractor
Changes | X |  | 
Performance |  | X | X
Change of Law |  | X | 
Increased Costs |  | X | X
Maintenance |  | X | X
Insurance |  | X | 
Force Majeure | X | X | 
Expropriation | X |  | 

## Slide 9: PPP Contract or Concession Agreement
3
An agreement whereby one party who owns a right or asset (the “Authority”) permits another (the “Private Partner”) to exploit that right or asset and the Private Partner agrees with the Authority to provide a specific level of service for the benefit of the Authority for a “return”
1
3
Depending on sector:
Private Partner may receive fees
Private Partner may pay fee/royalty
2

## Slide 10: Contents of a PPP Contract
Construction Phase
obligation to build to specification
obligation to build by fixed date
liquidated damages
termination for delay
right of Authority to vary specification

## Slide 11: Contents of a PPP Contract (cont’d)
Operation Phase
obligation to provide specific level of service
right of Authority to carry out additional works
payment mechanics (indexation)
obligation to transfer asset back on expiry of concession – handback requirements

## Slide 12: Time and/or money
If an adverse event occurs, there are four options in a concession:
No time extensions and no money
e.g. Private Partner breach
Time but no money
e.g. Force Majeure
Money but no time
e.g. some variations
Time and money
e.g. Authority breach

## Slide 13: Risk Mitigants
Insurance
NB: availability and cost
Due diligence
“Pass the risk”
Sponsor support
Political risk insurance

## Slide 14: Termination payments
International lenders look to be paid out in full on termination including on termination for Private Partner default (e.g. breach of PPP contract).
Standard in emerging markets projects (especially for jurisdiction without established record for successful PPP projects/insolvency risk)
In “boom time” some CEE precedent for pay-out on Private Partner default being limited to percentage of asset value (investment), but market has hardened
Some examples of no termination payment for Private Partner default but only in markets with:
long-established PPP track-record;
robust “step-in” rights for lenders; and
settled and predictable legal system.

## Slide 15: Security and step-in rights
International practice shows that is not critical for Private Partner to own and create security over project tangible assets if:
Private Partner’s rights to use and exploit the assets is assured and can’t be interfered with;
lenders have ability to remedy Private Partner failures e.g. by taking over management of project or arranging for another operator to do so; and
lenders have good security over Private Partner revenues and over all its contract rights including concession agreement.
Security
Authorities now recognise that lenders can be their allies in policing Private Partner’s performance of its concession obligations. Direct agreement should help reinforce this alliance.
Step-in Rights

## Slide 16: Traditional assumptions for PPP projects
1
3
5
7
2
4
6
Social
infrastructure and transport
Long term debt, fixed at close
A programme run by government
Direct agreements with the authority
An SPV
90:10 debt: equity in a limited liability company
A standard contractual risk allocation
PPP deals involve:

## Slide 17: None of these assumptions is global
French concession businesses work without SPVs
The US has no PPP/P3 programme
Australian PPP does not have long-term debt
Transmission capacity for African PPP projects
Few, if any, countries enforce a risk allocation as rigidly as the UK
At least one Netherlands deal did not fix debt
French PPPs have been closed without direct agreements
Some examples

## Slide 18: Contacts – Allen & Overy
Dan Cocker
Partner
Tel +48 22 820 6155
dan.cocker@allenovery.com

## Slide 19
These are presentation slides only. The information within these slides does not constitute definitive advice and should not be used as the basis for giving definitive advice without checking the primary sources.
Allen & Overy means Allen & Overy LLP and/or its affiliated undertakings. The term partner is used to refer to a member of Allen & Overy LLP or an employee or consultant with equivalent standing and qualifications or an individual with equivalent status in one of Allen & Overy LLP's affiliated undertakings.
Questions?
WR5102216